# ✅ Classic AWS WAF → AWS WAF v2 Migration – Execution Document

## 1) Objective

Migrate AWS WAF Classic (v1) to AWS WAF v2 across our AWS Organization.
 WAF is centrally managed via AWS Firewall Manager (FMS) in the Security account.

The migration goal is to:

- Identify all Classic WAF usage across the org

- Convert Classic RuleGroups and WebACLs into WAF v2 equivalents

- Deploy WAF v2 centrally using Firewall Manager policy

- Cleanup Classic WAF after validation

## 2) References

### ✅ Internal Meeting

- Meeting: Discuss Classic WAF Migration

### ✅ AWS Migration Script (used)

- GitHub: aws-samples/sample-for-waf-classic-to-wafv2-migrate-and-cleanup

### ✅ AWS Documentation

- Migrating AWS WAF Classic Web ACLs in Firewall Manager to AWS WAF v2
 AWS WAF Developer Guide

## 3) Current State (from Security Account)

### ✅ Firewall Manager Policies (Classic WAF)

We currently have multiple WAF Classic Firewall Manager policies that protect CloudFront Distributions (Global) with Automatic remediation enabled.

Observed policies include:

- information-exchange-policy (WAF Classic)

- webank-optiv (WAF Classic)

- suntrust-ip-policy (WAF Classic)

- internal-ip-policy (WAF Classic)

Common configuration:

- Resource type: AWS::CloudFront::Distribution

- Default action: ALLOW

- Remediation: Enabled (existing policies)

- Targeting: Accounts (IncludeMap Account list)

- Tag usage: account-ip-waf = secure

## 4) Migration Strategy (As Discussed in Call)

We follow the recommended order:

✅ Phase 1 – Inventory

- Export Classic WAF usage (WebACLs + RuleGroups)

✅ Phase 2 – Migration
 2. Migrate Classic RuleGroups → WAF v2 RuleGroups
 3. Migrate Classic WebACLs → WAF v2 WebACLs

✅ Phase 3 – Deployment
 4. Create a NEW Firewall Manager WAF v2 policy (Global / CloudFront)
 5. Validate compliance + traffic health

✅ Phase 4 – Cleanup
 6. Remove Classic WAF policies/resources only after validation

## 5) Tools / Repository Used

Migration tool is executed from:

sample-for-waf-classic-to-wafv2-migrate-and-cleanup/scripts/waf-classic-migration

Core migration engine:

- waf-classic-migrator.py

## 6) Phase 1: Inventory / Export (Read-only ✅)

### ✅ Purpose

Build complete inventory of Classic WAF usage to avoid missing any WebACL association.

### ✅ Export Commands Used

Export Classic WebACLs

python3 waf-classic-migrator.py export-webacl --all-webacls --all-regions --csv-file classic-waf-inventory-<env>-webacl.csv

Export Classic RuleGroups

python3 waf-classic-migrator.py export-rulegroup --all-rulegroups --all-regions --csv-file classic-waf-inventory-<env>-rulegroups.csv

### ✅ Inventory Output Captured

For Security account, exports confirmed Classic resources are:

- Scope: cloudfront

- Region: global

- Marked for migration: MIGRATE

- Some WebACL entries show: associated_resources_NOT_MIGRATED = 2
 (meaning resources are still attached to Classic)

Deliverables:

- classic-waf-inventory-security-webacl.csv

- classic-waf-inventory-security-rulegroups.csv

## 7) Phase 2: Migration (Classic → WAF v2)

### ✅ Important Notes

- Export commands are safe / read-only

- Migration commands create WAF v2 resources (rule groups + WebACLs)

- Cleanup is performed only after complete validation

### ✅ Step A: Migrate Classic RuleGroups → WAF v2 RuleGroups

RuleGroups must be migrated first so WebACLs can reference them.

Command:

python3 waf-classic-migrator.py migrate-rulegroup --all-rulegroups --all-regions

Expected Result:

- WAF v2 RuleGroups created successfully in CloudFront scope (global)

### ✅ Step B: Migrate Classic WebACLs → WAF v2 WebACLs

Pilot-first approach (one WebACL at a time), then full rollout.

python3 waf-classic-migrator.py migrate-webacl --webacl-ids <WEBACL_ID> --all-regions

Full migration:

python3 waf-classic-migrator.py migrate-webacl --all-webacls --all-regions

Expected Result:

- WAF v2 WebACLs created successfully for CloudFront (Global)

## 8) Phase 3: Deployment via Firewall Manager (FMS)

### ✅ Step 5: Create NEW Firewall Manager WAF v2 Policy

Purpose:
 Apply WAF v2 centrally from the Security account using Firewall Manager.

Where:
 Security account → Firewall Manager → Security policies → Create policy

Settings selected:

- Region: Global

- Service: AWS WAF

- Policy version: WAF v2

- Resource type / Scope: CloudFront distributions

- Default WebACL action: ALLOW

- Add migrated WAF v2 RuleGroups into policy (First/Last rule groups as required)

- Sampled requests: Enabled (recommended)

- Logging: kept disabled initially (pilot)

- Web ACL management:

  - Manage unassociated web ACLs: Enabled

  - Web ACL source: Default

✅ Pilot safety setting:
 For initial rollout we keep:

- Policy action: Identify resources that don’t comply, but don’t auto remediate

After validation we enable:

- Auto remediate noncompliant resources

## 9) Step 6: CloudFormation / Resource Update (Only if Needed)

### Why this step exists

WAF v2 uses different resource types than Classic.
 If any CloudFront distribution association is defined by CloudFormation  it may need update to point from Classic → WAF v2.

### When we need this step

Only if:

- FMS WAF v2 policy does not automatically associate the WAF v2 WebACL

- Resource remains attached to Classic after policy rollout

### Action

- Identify CloudFormation stacks/templates referencing Classic WAF:

  - AWS::WAF::WebACL or AWS::WAFRegional::WebACL

- Update association to WAF v2 using:

  - AWS::WAFv2::WebACL

  - AWS::WAFv2::WebACLAssociation

## 10) Validation Checklist (Pilot)

Before expanding rollout, verify:

✅ Firewall Manager compliance:

- Policy shows compliant resources in pilot scope

✅ CloudFront distribution behavior:

- No unexpected traffic failure

- No unexpected 403 errors

✅ WAF monitoring:

- WAF v2 WebACL shows request count

- Sampled requests available

## 11) Cleanup Plan (Last Step)

After full validation and approval:

- Decommission Classic Firewall Manager WAF Classic policies

- Cleanup Classic WebACLs and RuleGroups using cleanup tool:
 scripts/waf-classic-cleanup

## 12) Current Progress / Status

✅ Inventory exported successfully (Security + Staging complete)
 ✅ Classic WAF policies identified in FMS (CloudFront/Global)